UNIFIED CENTRALIZED SUGGESTION AND SUPPORT CENTER

Issues, Suggestions and Complaints on the ECMS Go-Live Platform

- No Access to Archived Files

  - Archived files on the ECMS Go-Live platform cannot be accessed.

  - There is currently no visible or functional archive section for retrieving closed or old files.

- Project File Closure Rights

  - Once a project file is initiated and routed, the initiator cannot close the file.

  - The system allows recipients or processors to close the file, which is incorrect.

  - The initiator should be the only one authorized to close a project file they opened.

- Incomplete Staff Profile Information

  - Staff profiles display only name, designation, and department.

  - Divisions are missing and should be included for proper identification and workflow routing.

- Go-Live Platform Testing Gaps

  - The testing platform is not the same as the Go-Live platform.

  - Challenges are already being observed on the live system.

  - There is a need for structured testing of the Go-Live environment itself.

- Password Reset and Redirection Issues

  - After changing passwords, some users are not properly redirected back to the ECMS Go-Live platform.

  - Using www.ecms.shipperscouncil.gov.ng sometimes redirects users to multiple unrelated sites instead of ECMS.

- Email Function Not Working on ECMS

  - Clicking on staff email addresses within the ECMS does not open or trigger email communication.

  - The internal email linking feature is not functional.

- Direct ECMS Link from Council Website

  - There is no direct link on the Council’s website to access the ECMS portal.

  - Users should be able to click a link from the website instead of typing the ECMS URL manually.

- Editing of Staff Email and Phone Details

  - The Super Admin cannot edit staff email addresses or telephone numbers.

  - Some staff were onboarded with emails they no longer use or cannot access.

  - These users are therefore unable to access the ECMS.

- Need for Temporary Open Window for Corrections

  - There should be a defined window for correcting staff email and phone details.

  - After all corrections, access can then be closed.

- Urgent Resolution of Email Access Issues

  - Many staff currently cannot access ECMS due to email-related problems.

  - These issues must be resolved urgently, preferably before Monday.

- Standardized Training on Document Management

  - There is a need for training on a unified and standardized method of:

    - Scanning documents

    - Filing and labeling

    - Numbering documents

    - Archiving and retrieval

  - Special focus should be on the Registry, including ES Office and HR Registry.

- Observations on the Test Instance (payerhut) Platform

- Memo should be designed in such a way that the junior officer can send a memo to the immediate supervisor without waiting for the approval of the Head (if the end point is still the Head)

- Some users can’t access anything on their folder (like memo, project files etc.)

- Some user can’t create project files.

- Granting Special Access

- An account should be created in order to have special access for editing in case there is a new posting, recruitment, promotion, change of name and other personal profiles.

- ISSUE OF TRANSFERING SCANNED DOCUMENTS ON TO THE ECMS APP

- DEACTIVIVATION OF ACCOUNTS WITH WRONG E-MAILS AND ALLOW CREATION OF THE ACCOUNT WITH THE CORRECT E-MAIL AND SAME PHONE NUMBER